ISIT Committee

12/4/2023, Via Zoom

# List of Membership

## Co-Chairs:

Faculty Co-Chair: Dr. Bill Moseley

Administrator Co-Chair: Brett Redd

## In attendance:

## Members:

Amanda Brucker; Leah Carter; Kimberly Chin; BCSGA Senator Champagne Concepcion; BCSGA Senator Priyanka Longacre; Dan Hall; Bonnie Hammond; Kalina Hill; Christie Howell; Kurt Klopstein; Sara Manuel; Richard Marquez; Denice McCauley; Israel Mendoza; David Moncayo; Matthew Moon; Bill Moseley; Michael Muhme; Scott Peat; Ben Perlado; Cynthia Quintanilla; Kristin Rabe; Brett Redd; Christina Rodriguez; Kirk Russell; Deborah San Gil; James Selgrath; Darren Willis; Kathryn Wright

Absent: Tim Bohan; Nicole Hernandez; Fabiola Johnson; Richard Miles; Erin Miller; Sara Palasch; Heather Shaffstall

# Called to Order

* Bill Moseley called the meeting via zoom to order at 4:00 pm

# Approval of Meeting Minutes

* Approval of Meeting Minutes
	+ Motioned by Christie Howell
	+ Seconded by
	+ Approved Unanimously

# Approval of Agenda

* Approval of Agenda
	+ Motioned by Kristin Rabe
	+ Seconded by Kalina Hill
	+ Approved Unanimously

# Program Review Update Kristin Rabe

* Rankings provided for Program Review ISIT requests.
	+ ISIT requests will be funded in accordance with rankings when funding becomes available

# Student Survey Discussion Kristin Rabe

* To be done in Spring 2024

# Construction updates Brett Redd

* Arvin Campus is under construction
* Projects nearing completion & delays:
* Athletic Center
* Had to create a new plan to install communication wires, etc. because the plan to run them under the old pool buildings is no longer viable due to the buildings being condemned
* Rerouting of these wires won’t occur until March 2024, which pushed back the gym floor and other installations that have to be completed in environmentally controlled conditions
* New timeline for the new Athletic Center completion is Spring 2025
	+ Ag Building
	+ Will undergo total tear down and rebuild
	+ Tear down now expected Nov 2023
	+ Ag instructors teaching in general sciences for the next year or two
	+ Residence Hall
* Still being discussed-no funding
	+ Hyflex
* Tech team is working on additional 4 hyflex rooms now with 13 more planned for the spring
* This provides an additional 53 hyflex rooms by the end of the 2023-2024 academic year
	+ Delays for Hyflex Rooms:
	+ Training for Hyflex
* Academic Tech- Alex and Matt are providing training on hyflex

# Technology Support Services Updates Brett Redd/Kristin Rabe

* See written report provided by Brett Redd

# Academic Technology Updates Dan Hall

* Flex Week in January
	+ 80 Sessions
	+ Link to be provided by next week to sign up for Flex Week sessions
* John Farmer-New Academic Tech Faculty
* Banner 9 update will be happening in Spring Semester
* HyFlex training available-please contact Academic Technology
* Ocelot Training will be this week

# Meeting Adjourned

* Meeting Adjourned at 4:41 pm