ISIT IT Update November 6, 2023.

Measure J and Construction Updates

Delano:  Pulling portables this month.

Arvin:   Tentative open date Fall 24, construction completion March 2024.  Network in March. 130 computers.

Ag - Start demo November 1st, tearing down and building a three story where the current building is.  Tentative fall 26.  Horticulture will follow soon, after fall 2023 semester.

Residence hall:   Approximately 180 beds, plans are to DSA for approval, no funding source yet.

CSS:  No update.

Gym/fieldhouse:  Move in scheduled spring semester 2025, working on temporary power, would need network, replacing  the north locker room with a three story building

Hy-Flex:   Humanities, library, BC southwest, general sciences, FACE, In Humanities 19 and 15 weeks of Oct 30th and DST 109.

Laptop carts, these are the carts that are being worked on now.

Fine Arts  - three 47, 51, 58

Library

Humanities

Delano tutoring/library

General Sciences 42 and 38

Southwest library

Allied Health rooms – Construction is mostly complete, working on furniture and IT, move in Spring 2024.

Science and Engineering - Floor needs be redone going to do 104 and maker space as a test over the break, if the redo in these areas are approve the entire building floor will be done over summer 2024.

Welcome center:  Mostly complete, working on sound dampening, countertop replacement in financial aid and microphones/headsets for financial aid tellers.

2023-2024 Ticket Monthly Count

July		359

August		797

September

October