# ISIT Committee

12/4/2023, Via Zoom

# List of Membership

## Co-Chairs:

Faculty Co-Chair: Dr. Bill Moseley

Administrator Co-Chair: Brett Redd

## In attendance:

## Members:

Amanda Brucker; Leah Carter; Kimberly Chin; BCSGA Senator Champagne Concepcion; BCSGA Senator Priyanka Longacre; Dan Hall; Bonnie Hammond; Kalina Hill; Christie Howell; Kurt Klopstein; Sara Manuel; Richard Marquez; Denice McCauley; Israel Mendoza; David Moncayo; Matthew Moon; Bill Moseley; Michael Muhme; Scott Peat; Ben Perlado; Cynthia Quintanilla; Kristin Rabe; Brett Redd; Christina Rodriguez; Kirk Russell; Deborah San Gil; James Selgrath; Darren Willis; Kathryn Wright

Absent: Tim Bohan; Nicole Hernandez; Fabiola Johnson; Richard Miles; Erin Miller; Sara Palasch; Heather Shaffstall

# Called to Order

- Bill Moseley called the meeting via zoom to order at 4:00 pm

# Approval of Meeting Minutes

- Approval of Meeting Minutes

  - Motioned by Christie Howell

  - Seconded by

  - Approved Unanimously

# Approval of Agenda

- Approval of Agenda

  - Motioned by Kristin Rabe

  - Seconded by Kalina Hill

  - Approved Unanimously

# Program Review Update Kristin Rabe

- Rankings provided for Program Review ISIT requests.

  - ISIT requests will be funded in accordance with rankings when funding becomes available

# Student Survey Discussion Kristin Rabe

- To be done in Spring 2024

# Construction updates Brett Redd

- Arvin Campus is under construction

- Projects nearing completion & delays:

- Athletic Center

- Had to create a new plan to install communication wires, etc. because the plan to run them under the old pool buildings is no longer viable due to the buildings being condemned

- Rerouting of these wires won’t occur until March 2024, which pushed back the gym floor and other installations that have to be completed in environmentally controlled conditions

- New timeline for the new Athletic Center completion is Spring 2025

  - Ag Building

  - Will undergo total tear down and rebuild

  - Tear down now expected Nov 2023

  - Ag instructors teaching in general sciences for the next year or two

  - Residence Hall

- Still being discussed-no funding

  - Hyflex

- Tech team is working on additional 4 hyflex rooms now with 13 more planned for the spring

- This provides an additional 53 hyflex rooms by the end of the 2023-2024 academic year

  - Delays for Hyflex Rooms:

  - Training for Hyflex

- Academic Tech- Alex and Matt are providing training on hyflex

# Technology Support Services Updates Brett Redd/Kristin Rabe

- See written report provided by Brett Redd

# Academic Technology Updates Dan Hall

- Flex Week in January

  - 80 Sessions

  - Link to be provided by next week to sign up for Flex Week sessions

- John Farmer-New Academic Tech Faculty

- Banner 9 update will be happening in Spring Semester

- HyFlex training available-please contact Academic Technology

- Ocelot Training will be this week

# Meeting Adjourned

- Meeting Adjourned at 4:41 pm