ISIT Update February 5th, 2024

Measure J and Construction Updates

Delano:  Portables are gone.

Arvin:   Tentative open date Fall semester 2024, substantial construction completion April 2024.  Network in April. 130 computers.

Ag - Start demo November 1st, buildings are knocked down, tentative completion for fall 2025

Residence hall:   Approximately 180 beds, plans are to DSA for approval, no funding source yet.  Going to bid in March, moving forward as we are expecting funding.

CSS:  No update.

Gym/fieldhouse:  Move in scheduled spring semester 2025, working on power route around pools and by tennis courts, power scheduled for June 2024. Replacing the north locker room with a three-story building.

WiFi:  Adding 4 access points to the football field and 2 to the practice field. Beginning of April.

Soccer Field: Football practice field will be the soccer field.

Laptop carts, these are the carts that are being worked on now.

3 for Allied health Hi-Flex 6, 2, 26

Delano tutoring/library 30 laptops

Southwest library two for Hy-flex rooms, one for the library

LA building 2nd floor for Christie Howell (1 for Christie 4 for Hyflex) / Psychology Hy-flex rooms

Allied Health rooms – Construction complete, rooms math science 2, 6 and 26, 17, 18.

Science and Engineering - Floor needs be redone going to do 104 and maker space as a test over the break, if the redo in these areas is approved the entire building floor will be done over summer 2024.  Cable is being installed now in the maker space.

Welcome center:  Countertop replacement in financial aid is complete.

We now have a small software committee to review purchases and make sure there are no duplications.

2023-2024 Ticket Monthly Count

July		359

August		797

September             603

October		530

November	343

December	89

January		507

Hy-Flex report (Kristin)

Business Building:  (need 2 laptop carts)

Business 4 (Immersive)

Business 7 (Immersive)

Business 8 (Basic)

BC SW Campus: (need 2 laptop carts)

BCSW 214 (Immersive)

BCSW 218 (Immersive)

Delano Campus:  (need 1 laptop cart for hyflex and 1 for writing center)

DST 117 (Immersive)

DST 118 (Basic)

DST 109 (Basic)

LRC 220 (Basic)

LRC 221 (Basic)

LRC 223 (Basic)

LRC 225 (Basic)

Family & Consumer Education: (need 2 laptop carts - one for immersive and one for renegade room kitchen)

FACE 15 (Immersive)

FACE 20 (Basic)

Fine Arts Building: (needs 3 laptop carts)

FA 47 (Immersive)

FA 51 (Immersive)

FA 58 (Immersive)

(Future: FA 65 (Basic), FA 30)

Forums:

Forum 101 (Basic)

Forum 102 (Basic)

General Science: (has 1 laptop cart for GS 42/38)

GS 8 (Basic)

GS 13 (Basic)

GS 38 (Basic)

GS 42 (Basic)

GS 46 (Basic)

GS 48 (Basic)

GS 51 (Basic)

GS 53 (Basic)

GS 56 (Basic)

Humanities: (needs 3 laptop carts - 15, 19, 103-105 area)

H 12 (Basic)

H 13 (Basic)

H 14 (Basic)

H 15 (Immersive)

H 19 (Immersive)

H 20 (Basic)

H 21 (Basic)

H 22 (Basic)

H 23 (Basic)

H 103 (Immersive)

H 104 (Immersive)

H 105 (Immersive)

Industrial Technology: (needs 1 laptop cart)

INDT 201 (Immersive)

Language Arts: (needs 4 laptop carts)

LA 107 B (Basic)

LA 107 C (Basic)

LA 109 (Basic)

LA 110 (Basic)

LA 111 (Basic)

LA 113 (Basic)

LA 114 (Basic)

LA 115 (Basic)

LA 116 (Basic)

LA 201 (Basic)

LA 202 (Basic)

LA 203 (Immersive)

LA 204 (Basic)

LA 217 (Immersive)

LA 219 (Basic)

LA 221 (Basic)

LA 222 (Basic)

LA 223 (Immersive)

LA 224 (Immersive)

LA 225 (Basic)

Library:

Library 149 (Immersive)

Library 217 (Basic)

Library 147 (Basic)

Math Science: (needs 1 laptop cart)

MS 2 (Basic) (not by hyflex project)

MS 26 (Basic) (not by hyflex project)

MS 6 (Basic)  (not by hyflex project)

MS 104 (Immersive)

MS 105 (Immersive)

MS 106 (Immersive)

MS 108 (Immersive)

MS 110 (Immersive)

MS 111 Basic